## Slide 1: AXI4 Master with Burst Transfer Support
Design and Implementation of a High-Performance DMA Controller for External Memory Access.
Presented by: Yelleti Harshavardhan

## Slide 2: Project Objectives
Goal
  Design a high-performance AXI4 Master supporting.
  DMA-based memory transfer
  Burst Read and Burst Write
  Multiple Outstanding Transactions
  FIFO Buffering
  4KB Boundary Handling
  FPGA Implementation
  ASIC Ready RTL

## Slide 3: Overall Project Roadmap
Requirement Analysis -> AXI4 Protocol Study ->Architecture Design->
<-AXI Read Channel<- DMA Engine Design<-RTL Module Development
AXI Write Channel ->Burst Transfer Support->Outstanding Transactions->
Performance Analysis<-FPGA Implementation<-Verification

## Slide 4: Phase 1: Requirement Analysis
Objectives
Understand
AXI4 Protocol
DMA Operation
DDR Memory
Burst Transactions
AXI Handshake
Outstanding Transactions
Deliverables
Functional Specification
Interface Definition
Block Diagram

## Slide 5: Phase 2: System Architecture
DMA Engine
Address Generator
Burst Generator
AXI Master
AXI Interconnect
DDR Memory
Deliverables
Architecture Diagram
Data Flow
Signal Flow
Interface Specification

## Slide 6: Phase 3: RTL Module Development
dma_top
dma_controller
axi_master_read
axi_master_write
burst_generator
boundary_checker
fifo
outstanding_tracker
interrupt_controller
Deliverables
Synthesizable RTL
Coding Guidelines
Parameterized Design

## Slide 7: Phase 4: AXI Read Channel
Implement
AR Channel
R Channel
Read FSM
Read FIFO

## Slide 8: Phase 5: AXI Write Channel
Implement
AW Channel
W Channel
B Channel

## Slide 9: Phase 6: Burst Transfer Support
Burst Types
INCR
FIXED
WRAP
Implement
Burst Length Generator
Address Increment Logic
WLAST Logic
Burst Counter

## Slide 10: Phase 7: Boundary Handling
4KB Boundary Detection
Address
↓
Boundary Check
↓
Split Burst
↓
Issue Burst 1
↓
Issue Burst 2
Deliverables
Boundary Checker RTL
Split Algorithm
Verification

## Slide 11: Phase 8: Outstanding Transactions
Implement
ID Allocation
Completion Queue
Inflight Counter
Transaction Table
Allocate ID
↓
Issue Request
↓
Track Transaction
↓
Receive Response
↓
Release ID

## Slide 12: Phase 9: Verification
Directed Tests
  Read
  Write
  Burst
  FIFO
  Reset
Random Tests
  Random Address
  Random Length
  Random Delay
  Random Response
Assertions
  VALID/READY
  WLAST
  ID Tracking
  Burst Length

## Slide 13: Phase 10: FPGA Integration
Tasks
  Vivado Synthesis
  Timing Analysis
  Resource Utilization
  DDR Interface
  Hardware Validation
Deliverables
  Bitstream
  Timing Report
  Utilization Report

## Slide 14: Final Architecture
Configuration
│
▼
DMA Controller
│
┌──────────────────┴──────────────────┐
│ │
▼ ▼
AXI Read Engine AXI Write Engine
│ │
Read FIFO Write FIFO
│ │
└──────────────┬──────────────────────┘
▼
AXI4 Master Core
│
AXI Interconnect
│
DDR Controller
│
External Memory